**Team Members:**

Yao (Amie) Zheng – 1002447122

Si (David) Wu – 1001226979

Patrick Tan - 1002567493

*Note: Plan is based off the course syllabus, we agreed that team meetings will be for finishing the task together*

**Project Plan**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Assignment** | **Task** | **Team Meeting Date** | **Revision Date** | **Due Date** | **Member** |
| 3.5: Revised contextual inquiry protocol | Re-examine and correct changes from TA feedback | 02-01 | 02-03 | 02-04 | Everyone |
| 4: Contextual inquiry field report and data analysis | Organize a semi-structured interview, observing the research question | 02-08 | 02-10 | 02-11 | Everyone |
| 5: Preliminary design proposal | Brainstorm features, and write out proposal - Low Fidelity implementation | 02-12 | 02-14 | 02-15 | Everyone |
| 6: Participatory design protocol | Decide and create design protocol for interface testing (i.e Paper prototype or digital) - Medium Fidelity implementation | 02-22 | 02-24 | 02-25 | Everyone |
| 6.5: Revised participatory design | Re-examine and correct changes from TA feedback | 03-01 | 03-03 | 03-04 | Everyone |
| 7: Focus group protocol | Create the guidelines on how to instruct the focus group with our interface and product | 03-08 | 03-10 | 03-11 | Everyone |
| 7.5: Revised focus group protocol | Re-examine and correct changes from TA feedback | 03-17 | 03-19 | 03-18 | Everyone |
| AB testing protocol | Organize two versions of our interface for split testing, and manage roles (observer, experimenter) | 03-23 | 03-25 | 03-25 | Everyone |
| Final report | Write a detailed report on the project journey, and its entirety of a design cycle | 04-22 | 04-24 | 04-24 | Everyone |